**Group 5- Customized TCP socket for**

**real-time delivery management (Use case: food delivery)**

**MINUTES OF MEETING**

**23.11.2022**

**Agenda**

1.Updated the Test Plan and RTM Documents.

2.Updated the SRS Document and Pseudo code.

3.Updated the Design Document (HLD LLD) and Design of Flowchart.

4.All the Documents and Code Pushed into the git.

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Updated RTM and Test Plan | K Varadaraj Kamath | 23-11-2022 |
| Updated the SRS and Pseudo code | Pranathi Ala | 23-11-2022 |
| Updated the Design Document (HLD LLD) and Flowchart | SivaSaiLakshmi Gudupu | 23-11-2022 |
| Updated the Design Document (HLD LLD) and Flowchart | PavaniDurga Pasupuleti | 23-11-2022 |
| Updated the SRS and Pseudo code | LakshmiDurga Potthuri | 23-11-2022 |

**22.11.2022**

**Agenda**

1.Resolving the minute errors and Re-checking all the Testcases.

2.Push the MOM document into git.

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Resolving the minute errors and Re-checking all the Testcases. | K Varadaraj Kamath | 22-11-2022 |
| Resolving the minute errors and Re-checking all the Testcases. | Pranathi Ala | 22-11-2022 |
| Resolving the minute errors and Re-checking all the Testcases. | SivaSaiLakshmi Gudupu | 22-11-2022 |
| Resolving the minute errors and Re-checking all the Testcases. | PavaniDurga Pasupuleti | 22-11-2022 |
| Resolving the minute errors and Re-checking all the Testcases. | LakshmiDurga Potthuri | 22-11-2022 |

**21.11.2022**

**Agenda**

1.UT Updated.

2.Search Menu Coding part was Implemented.

3.Customer Support Manager End and User End Coding part was Implemented.

4.Push the MOM document into git.

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Search Menu was Implemented and UT updated | K Varadaraj Kamath | 21-11-2022 |
| Customer Support User End was Implemented and UT updated | Pranathi Ala | 21-11-2022 |
| Customer Support User End was Implemented and UT updated | SivaSaiLakshmi Gudupu | 21-11-2022 |
| Customer Support Manager End was Implemented and UT updated | PavaniDurga Pasupuleti | 21-11-2022 |
| Customer Support Manager End was Implemented and UT updated | LakshmiDurga Potthuri | 21-11-2022 |

**19.11.2022**

**Agenda**

1.Search Menu Coding part was Implementing.

2.Customer Support Manager End and User End Coding part was Implementing.

3.Push the MOM document into git.

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Search Menu was Implementing | K Varadaraj Kamath | 19-11-2022 |
| Customer Support User End was Implementing | Pranathi Ala | 19-11-2022 |
| Customer Support User End was Implementing | SivaSaiLakshmi Gudupu | 19-11-2022 |
| Customer Support Manager End was Implementing | PavaniDurga Pasupuleti | 19-11-2022 |
| Customer Support Manager End was Implementing | LakshmiDurga Potthuri | 19-11-2022 |

**18.11.2022**

**Agenda**

1.Makefile and Logger was Implementing.

2.Search Menu Coding part was Implementing.

3.Customer Support Manager End and User End Coding part was Implementing.

4.Push the MOM document into git.

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Search Menu was Implementing | K Varadaraj Kamath | 18-11-2022 |
| Customer Support User End was Implementing and Logger | Pranathi Ala | 18-11-2022 |
| Customer Support User End was Implementing and Logger | SivaSaiLakshmi Gudupu | 18-11-2022 |
| Customer Support Manager End was Implementing and Makefile | PavaniDurga Pasupuleti | 18-11-2022 |
| Customer Support Manager End was Implementing and Makefile | LakshmiDurga Potthuri | 18-11-2022 |

**17.11.2022**

**Agenda**

1.Design Document (HLD LLD) was Updated.

2.Pseudo Code was Implemented.

3.Customer Support Manager End Coding part was Implementing.

4.Push the MOM document into git.

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Pseudo Code was Implemented | K Varadaraj Kamath | 17-11-2022 |
| Pseudo Code was Implemented | Pranathi Ala | 17-11-2022 |
| Updated the Design Document(HLD LLD) | SivaSaiLakshmi Gudupu | 17-11-2022 |
| Updated the Design Document(HLD LLD) | PavaniDurga Pasupuleti | 17-11-2022 |
| Pseudo Code was Implemented | LakshmiDurga Potthuri | 17-11-2022 |

**16.11.2022**

**Agenda**

1.Design of Flowchart.

2.Updated the SRS and RTM Documents.

3.Design Document (HLD LLD) was Updating.

4.Push the MOM document into git.

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Updated RTM and Design of Flowchart | K Varadaraj Kamath | 16-11-2022 |
| Updated the SRS and MOM | Pranathi Ala | 16-11-2022 |
| Creation of the Design Document (HLD LLD) and Flowchart | SivaSaiLakshmi Gudupu | 16-11-2022 |
| Creation of the Design Document (HLD LLD) and Flowchart | PavaniDurga Pasupuleti | 16-11-2022 |
| Updated the SRS and MOM | LakshmiDurga Potthuri | 16-11-2022 |

**15.11.2022**

**Agenda**

1.Discussion about Sprint<2> project.

* Creation of the Design Document (HLD LLD)
* Update RTM
* Create SRS Document.

2. Push the MOM document into git.

3. List out the features of project.

* Customer Support
* Feedback
* Search Menu
* Time Zone

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned finish date** |
| Updating RTM | K Varadaraj Kamath | 15-11-2022 |
| Creating SRS Document | Pranathi Ala | 15-11-2022 |
| Creation of the Design Document (HLD LLD) | SivaSaiLakshmi Gudupu | 15-11-2022 |
| Creation of the Design Document (HLD LLD) | PavaniDurga Pasupuleti | 15-11-2022 |
| Creating SRS Document | LakshmiDurga Potthuri | 15-11-2022 |